STANDARD FOR SOFTWARE AND SYSTEM TEST DOCUMENTATION

Test Status Report — Test Cycle 1

Project Name: AlgoGuard — Network Anomaly Detection Using a Stacking Ensemble

Report date: 2026-10-24 (re-tests of the deferred defects completed on the final build, Asia/Manila)

Prepared for: Brynt M. Timtiman, Project Manager (DOC-05)

Recipients: Jan Leigh Augustine A. Munoz (Test Manager), Chate Mae N. Caluba (Test Lead), Pauleen Joy O. Gomez (Product Owner)

Build under test: final build c775d13 (CI green), after fix builds 67032f5 and 651e99e on top of the cycle 1 final build 213d0be; detection model deployment #2 (training run 8, feature schema v2), published 2026-10-23

Sources: Test Log v1.1 (docs/testing/cycle-1), test-results/def_fixes_20261023/, AlgoGuard Testing Kanban

# 1. Summary

On 2026-10-23 the Lead Architect asked for every open defect to be fixed before Iteration 6 starts. The seven defects deferred on 2026-10-20 were investigated, fixed and re-tested from 2026-10-23 10:27 to 2026-10-24 05:13. Test Log v1.1 adds 34 executions (29 passed, 5 failed) to the 111 of v1.0: 145 in total, 106 passed, 25 failed and 14 not executed. 19 defects have been raised: 5 High, 7 Medium and 7 Low; none is Critical. 17 are closed.

Fixed, re-tested and closed: DEF-04 to DEF-07 (the retrained model meets all five detection targets on 15,939 unseen rows: accuracy 95.19%, F1 93.67%, recall 91.80%, false positives 2.66%, ROC-AUC 0.9890), DEF-11 (1,159.7 flows/s at the new Maximum speed; 65.2 acknowledged events/s) and DEF-17 (in-app live lag p95 234.6 ms on the final build, after three fixes: batching, a shorter thread switch interval and a later capture start). Open: DEF-10 (Medium) - closed on 2026-10-23 as not reproduced, reopened after one 6.7 s upload stall and a 300-event burst at 5.04 s; and DEF-19 (High) - live capture labels about 82% of benign traffic as Attack, deferred to Iteration 6. On the final build every automated suite, CI, the smoke gate, the 30-minute soak (CPU max 17.86%, RAM max 420.3 MB) and all five performance budgets pass; 12 of the 16 exit criteria are met.

# 2. Planned vs executed, by card

| Card | Owner | Planned | Pass | Fail | Not exec. | Board |
| --- | --- | --- | --- | --- | --- | --- |
| ENV-01 | Arella Biacea B. Mirasol | Environment checks, evaluation set | 11 | 0 | 1 | Done |
| ENV-02 | Afel Anthonielle V. Quirao | TC-16, CI status | 9 | 3 | 0 | Done |
| SMK-01 | John Brian A. Tiopes | TC-01, TC-02, short CSV replay | 3 | 0 | 0 | Done |
| UNT-01 | Cel Hendrix N. San Miguel | TC-13 | 1 | 0 | 0 | Done |
| INT-01 | Afel Anthonielle V. Quirao | TC-08, TC-09, integration lane | 5 | 1 | 1 | Done |
| SYS-01 | Victor Alexander A. Ong | TC-03 | 9 | 3 | 0 | Done |
| SYS-02 | John Brian A. Tiopes | TC-04, TC-05, bad files, live capture, cap | 7 | 5 | 2 | Done |
| SYS-03 | Cel Hendrix N. San Miguel | TC-06, TC-07 | 4 | 0 | 2 | Done |
| PRF-01 | Afel Anthonielle V. Quirao | TC-11, soak, budgets | 20 | 9 | 2 | Done |
| SEC-01 | Arella Biacea B. Mirasol | TC-10, scans, roles, secrets | 7 | 0 | 0 | Done |
| USE-01 | Brynt M. Timtiman | TC-12, accessibility | 4 | 3 | 1 | Done |
| REG-01 | Cel Hendrix N. San Miguel | TC-14 | 23 | 1 | 2 | Done |
| UAT-01 | Pauleen Joy O. Gomez | TC-15 | 3 | 0 | 3 | Done |

Counts are Test Log rows (one per execution, re-runs included). Documentation and reporting cards (DOC-01 to DOC-06, LOG-01) have no test executions.

# 3. Test cases TC-01 to TC-16

| Case | Card · Owner | Status | Note |
| --- | --- | --- | --- |
| TC-01 | SMK-01 · John Brian A. Tiopes | Pass | Final build, deployment #2: the manual's Normal row -> Normal 99.49%, no alert (cycle 1 model: 84.11%). |
| TC-02 | SMK-01 · John Brian A. Tiopes | Pass | Final build: the manual's Attack row -> Attack 99.98%, alert created on upload. |
| TC-03 | SYS-01 · Victor Alexander A. Ong | Pass (DEF-04, DEF-05, DEF-06, DEF-07) | Retrained model, 15,939 unseen hold-out rows: accuracy 95.19%, F1 93.67%, recall 91.80%, FPR 2.66%, ROC-AUC 0.9890; reproducible. |
| TC-04 | SYS-02 · John Brian A. Tiopes | Pass | Sample PCAP through Live Monitor: 11 of 11 flows, 10 alerts, all stored and synced (also on the fix build). |
| TC-05 | SYS-02 · John Brian A. Tiopes | Pass (DEF-12) | Final build: missing or empty fields, 'abc', 1e308 and negative values all refused in plain language; nothing stored. |
| TC-06 | SYS-03 · Cel Hendrix N. San Miguel | Not executed | Second PC not available; pilot access check and automated two-node tests passed. |
| TC-07 | SYS-03 · Cel Hendrix N. San Miguel | Not executed | Second PC not available; pilot revocation test and automated access tests passed. |
| TC-08 | INT-01 · Afel Anthonielle V. Quirao | Pass | One changed byte: Predict and Live Monitor refuse the cached model; the restored model works. |
| TC-09 | INT-01 · Afel Anthonielle V. Quirao | Pass | 202 flows; 39 uploaded before the disconnect, the rest kept through an offline restart; all synced once, no duplicates. |
| TC-10 | SEC-01 · Arella Biacea B. Mirasol | Pass | Five wrong passwords, then 'Too many failed sign-in attempts. Try again in 15 minutes.' (HTTP 429). |
| TC-11 | PRF-01 · Afel Anthonielle V. Quirao | Pass (DEF-17) | Final build c775d13, in the app: 106 FIN/RST flows, p50 89.4 ms, p95 234.6 ms (budget 500 ms; cycle 1: 895.6 ms); 0 packets dropped. |
| TC-12 | USE-01 · Brynt M. Timtiman | Pass | Nine pages at 1366 and 390 px: no sideways scrolling. |
| TC-13 | UNT-01 · Cel Hendrix N. San Miguel | Pass | Final build c775d13: pytest 577 passed; Ruff and Pyright clean; 11 browser tests passed (cycle 1: 537). |
| TC-14 | REG-01 · Cel Hendrix N. San Miguel | Pass (DEF-04 to DEF-07, DEF-11, DEF-17) | Seventeen defects re-tested and closed (eleven in cycle 1, six on 2026-10-23/24). DEF-10 reopened; DEF-19 open. |
| TC-15 | UAT-01 · Pauleen Joy O. Gomez | Blocked | UAT dry run of scenarios 1-3 passed on 213d0be (2026-10-20); the detection model changed, so scenario 1 should be repeated on the final build. Waiting for the Product Owner's accept/reject decision and signature. |
| TC-16 | ENV-02 · Afel Anthonielle V. Quirao | Pass | Line coverage of services/ 85% on 651e99e (target 80%; cycle 1: 83%). |

# 4. Defects

| Severity | Open | Fixed / closed | Total | Defects |
| --- | --- | --- | --- | --- |
| Critical | 0 | 0 | 0 | - |
| High | 1 | 4 | 5 | DEF-04, DEF-05, DEF-06, DEF-07, DEF-19 |
| Medium | 1 | 6 | 7 | DEF-01, DEF-08, DEF-10, DEF-11, DEF-12, DEF-15, DEF-17 |
| Low | 0 | 7 | 7 | DEF-02, DEF-03, DEF-09, DEF-13, DEF-14, DEF-16, DEF-18 |

| ID | Severity | Priority | Status | Card | Title |
| --- | --- | --- | --- | --- | --- |
| DEF-01 | Medium | High | Closed | ENV-02 | CI installs Python 3.14.8 instead of the locked 3.14.6, so every model-loading unit test stops with ModelDeliveryError and CI is red on main |
| DEF-02 | Low | Medium | Closed | ENV-02 | Local stack: supabase start exits 0 but leaves the crashed Edge Runtime stopped; Edge Function integration tests then fail with HTTP 503 |
| DEF-03 | Low | Medium | Closed | ENV-02 | test_cap_reserves_before_enqueue_and_retry_does_not_consume_slot fails on the CI runner: 300 queued outbox writes do not finish within drain()'s 5 s limit |
| DEF-04 | High | High | Closed | SYS-01 | Deployed model misses the accuracy target on the independent evaluation set (81.47% vs >= 90%) |
| DEF-05 | High | High | Closed | SYS-01 | Deployed model misses the F1-score target on the independent evaluation set (79.49% vs >= 90%) |
| DEF-06 | High | High | Closed | SYS-01 | Deployed model misses the false-positive rate target on the independent evaluation set (25.49% vs <= 8%) |
| DEF-07 | High | High | Closed | SYS-01 | Deployed model misses the ROC-AUC target on the independent evaluation set (0.9371 vs >= 0.95) |
| DEF-08 | Medium | High | Closed | SYS-01 | train.py uses every non-target column as a feature: on the raw UNSW-NB15 file it trains on attack_cat (the label) and id, reports 100%, and local --deploy has no feature-schema check |
| DEF-09 | Low | Low | Closed | INT-01 | Dashboard shows the model as 'Deployed' while this installation's cached model is corrupt and refused |
| DEF-10 | Medium | Medium | Open (reopened 2026-10-24) | PRF-01 | Pilot limit L2: p95 upload acknowledgement 24.06 s on one live capture (budget <= 5 s) |
| DEF-11 | Medium | Medium | Closed | PRF-01 | Pilot limit L1: sustained >= 20 acknowledged events/s per client not demonstrated; shipped sources are paced below it |
| DEF-12 | Medium | High | Closed | SYS-02 | Manual Prediction and /predict accept missing, empty and negative numeric input: missing values are filled with training defaults and the record is saved |
| DEF-13 | Low | Low | Closed | SYS-02 | An out-of-range number (1e308) is refused with a technical scikit-learn message, not plain language |
| DEF-14 | Low | Medium | Closed | SYS-02 | A truncated PCAP is replayed partially without telling the user it is cut short |
| DEF-15 | Medium | Medium | Closed | USE-01 | Live Monitor's scrolling flow feed cannot be reached by keyboard (Lighthouse: scrollable content not keyboard-accessible) |
| DEF-16 | Low | Medium | Closed | USE-01 | Feed, alert and log times are shown in UTC without saying so |
| DEF-17 | Medium | Medium | Closed | PRF-01 | Live event-to-verdict lag p95 is 895.6 ms for flows ended by FIN/RST (budget <= 500 ms) |
| DEF-18 | Low | Low | Closed | USE-01 | System Logs show the word 'None' as the message of every flow_accepted entry |
| DEF-19 | High | High | Open | SYS-01 | Live capture labels most benign traffic as Attack: the UNSW-NB15-trained model does not transfer to live flows |

# 5. Blockers and risks to the schedule

- Live detection (DEF-19, High): about 82% of benign live flows are labelled Attack; UNSW-NB15 does not transfer to live traffic. The plan's risk table (section 8) limits cycle 1 accuracy claims to dataset and replay data; the 'zero open High' exit criterion is met only if the Product Owner accepts DEF-19 in writing as that known limitation for Iteration 6.

- Upload delay (DEF-10, Medium): usually under 2 s, but one 6.7 s stall and a 300-event burst at 5.04 s exceed the 5 s pilot budget. Lead Architect decision: accept as limit L2 with the documented workaround (pending events always upload, a few seconds late at most so far), or change the upload design (parallel requests, or a larger server batch).

- PC B: the new model uses feature schema v2; PC B must git pull before it can use deployment #2 (its old code refuses the model).

- Second PC: PC B was not available for the live two-PC checks (TC-06, TC-07); the pilot and the automated two-node test remain the evidence, so 'all Critical test cases executed' is still not met.

- Product Owner: UAT (TC-15), the decision on DEF-19 and the signatures on the Completion Report v1.1 and the Test Log are outstanding.

# 6. Next steps

- Lead Architect: decide DEF-10 (accept as limit L2, or schedule an upload change).

- Product Owner: repeat UAT scenario 1 on the final build, decide accept / accept with conditions / reject, and record the decision on DEF-19; approvers sign the Completion Report v1.1.

- Iteration 6: DEF-19 - live feature fidelity (byte counting, service and state), labelled traffic from a real network, and how much weight the stack gives Naive Bayes; PC B update and the two-PC checks.