AlgoGuard Testing Kanban

Card sheet — test cycle 1 · 20 cards · Master Test Plan v0.1 · 2026-10-16

## How to set up the board

- Create a new GitHub Project (Board layout) named “AlgoGuard Testing — Cycle 1”, or archive every card on the old board.

- Columns: Todo, In Progress, In Review, Done.

- Add four fields: Owner (text or assignee), Priority (Critical, High, Medium, Low), Phase (M1–M7), Standard section (text).

- Add each card below in Todo: title as “[ID] Title”, then paste the description and the Done-when checklist into the card body and set the fields.

- When a test fails, add a DEF card (DEF-01, DEF-02, …) with steps to reproduce, severity, priority, environment and evidence, and link it to the card that found it.

- A card moves to Done only when every box is ticked and its result is in the Test Log.

## Summary

| ID | Title | Owner | Priority | Phase |
| --- | --- | --- | --- | --- |
| DOC-01 | Write the Test Policy and Test Strategy | Jan Leigh Augustine A. Munoz | High | M1 |
| DOC-02 | Write the Master Test Plan | Chate Mae N. Caluba | Critical | M1 |
| DOC-03 | Write the Test Design and Test Case Specifications (RTM) | Victor Alexander A. Ong | High | M2 |
| DOC-04 | Write the Test Procedure Specification | John Brian A. Tiopes | Medium | M2 |
| DOC-05 | Send the Test Status Reports | Brynt M. Timtiman | Medium | M4 to M5 |
| DOC-06 | Write the Test Completion Report | Chate Mae N. Caluba | Critical | M7 |
| LOG-01 | Keep the Test Log and Defect Reports | Jan Leigh Augustine A. Munoz | High | M3 to M7 |
| ENV-01 | Prepare the test environment and test data | Arella Biacea B. Mirasol | Critical | M3 |
| ENV-02 | Confirm CI and add coverage | Afel Anthonielle V. Quirao | High | M3 |
| SMK-01 | Smoke gate | John Brian A. Tiopes | Critical | M3 |
| UNT-01 | Unit tests, lint and type check | Cel Hendrix N. San Miguel | High | M3 |
| INT-01 | Integration: pipeline, sync and model delivery | Afel Anthonielle V. Quirao | High | M4 |
| SYS-01 | Detection quality on unseen data | Victor Alexander A. Ong | Critical | M4 |
| SYS-02 | Traffic sources and bad input | John Brian A. Tiopes | High | M4 |
| SYS-03 | Node isolation and access control | Cel Hendrix N. San Miguel | Critical | M4 |
| PRF-01 | Performance and load | Afel Anthonielle V. Quirao | Medium | M4 |
| SEC-01 | Security | Arella Biacea B. Mirasol | High | M4 |
| USE-01 | Usability and accessibility | Brynt M. Timtiman | Medium | M4 |
| REG-01 | Regression and fix verification | Cel Hendrix N. San Miguel | High | M5 |
| UAT-01 | User acceptance testing and sign-off | Pauleen Joy O. Gomez | Critical | M6 |

## Cards per owner

| Owner | Cards | Count |
| --- | --- | --- |
| Jan Leigh Augustine A. Munoz | DOC-01, LOG-01 | 2 |
| Chate Mae N. Caluba | DOC-02, DOC-06 | 2 |
| Victor Alexander A. Ong | DOC-03, SYS-01 | 2 |
| John Brian A. Tiopes | DOC-04, SMK-01, SYS-02 | 3 |
| Brynt M. Timtiman | DOC-05, USE-01 | 2 |
| Arella Biacea B. Mirasol | ENV-01, SEC-01 | 2 |
| Afel Anthonielle V. Quirao | ENV-02, INT-01, PRF-01 | 3 |
| Cel Hendrix N. San Miguel | UNT-01, SYS-03, REG-01 | 3 |
| Pauleen Joy O. Gomez | UAT-01 | 1 |

## Standard coverage

Every section of the Standard for Software and System Test Documentation is owned by a card:

| Standard section | Card(s) |
| --- | --- |
| Organizational Test Policy / Strategy | DOC-01 |
| Master Test Plan | DOC-02 |
| Test Status Report | DOC-05 |
| Test Completion Report | DOC-06 |
| Test Design Specification / Test Case Specification | DOC-03 |
| Test Procedure Specification | DOC-04 |
| Test Log / Incident (Defect) Report | LOG-01, DEF cards |
| Test levels: Unit / Integration / System / UAT | UNT-01 / INT-01 / SYS-01, SYS-02, SYS-03 / UAT-01 |
| Test types: Functional / Regression / Performance / Security / Usability | SMK-01, SYS-01–03 / REG-01 / PRF-01 / SEC-01 / USE-01 |
| Entry criteria (smoke, coverage, environment) | SMK-01, UNT-01, ENV-01, ENV-02 |

[DOC-01] Write the Test Policy and Test Strategy

| Field | Value |
| --- | --- |
| Owner | Jan Leigh Augustine A. Munoz |
| Priority | High |
| Phase | M1 |
| Test type | Documentation |
| Standard section | Organizational Test Policy / Organizational Test Strategy |

Description (paste into the card)

Write AlgoGuard's one-page Test Policy (what quality means, who is responsible, how testing is governed) and Test Strategy (phases, mandatory test levels, standard tools). Both go into the Organizational section of the Master Test Plan.

Done when

- Policy states the quality definition, the roles and the rule that every test is a card and every failure a DEF card

- Strategy lists the phases (smoke gate, unit, integration, system, regression, UAT) in order

- Standard tools are named

- Reviewed by the Test Lead

[DOC-02] Write the Master Test Plan

| Field | Value |
| --- | --- |
| Owner | Chate Mae N. Caluba |
| Priority | Critical |
| Phase | M1 |
| Test type | Documentation |
| Standard section | Master Test Plan, sections 1 to 8 |

Description (paste into the card)

Own the Master Test Plan: scope, strategy, entry/suspension/exit criteria, deliverables, environment, roles, schedule and risks. Master Test Plan v0.1 is in docs/testing.

Done when

- Features in and out of scope agreed with the Lead Architect

- Entry, suspension and exit criteria and the performance budgets fixed before any test runs

- Milestones M1 to M7 dated

- Risk register filled

- Signed by the Test Manager, Project Manager, Lead Architect and Product Owner

[DOC-03] Write the Test Design and Test Case Specifications (RTM)

| Field | Value |
| --- | --- |
| Owner | Victor Alexander A. Ong |
| Priority | High |
| Phase | M2 |
| Test type | Documentation |
| Standard section | Test Design Specification / Test Case Specification |

Description (paste into the card)

Turn features F1 to F8 into test conditions and test cases, and keep the Requirements Traceability Matrix that links each feature to its cards and cases.

Done when

- Every feature F1 to F8 traces to at least one card and one test case

- Each test case has an ID, title, pre-conditions, inputs and a measurable expected result

- Priority set by risk (Critical, High, Medium, Low)

- RTM saved in docs/testing

[DOC-04] Write the Test Procedure Specification

| Field | Value |
| --- | --- |
| Owner | John Brian A. Tiopes |
| Priority | Medium |
| Phase | M2 |
| Test type | Documentation |
| Standard section | Test Procedure Specification |

Description (paste into the card)

Write the step-by-step procedures a tester follows: setup, execution order and teardown. Reuse README.md and docs/migration/05f-two-computer-runbook.md instead of rewriting them.

Done when

- Setup steps: install, Python venv, Npcap, start the app, sign in, confirm the active model

- Execution steps for the smoke gate, CSV/PCAP/live sources and the two-PC pilot

- Teardown: stop all captures, zero pending events, sign out

- No passwords, keys or .env contents written in the procedure

[DOC-05] Send the Test Status Reports

| Field | Value |
| --- | --- |
| Owner | Brynt M. Timtiman |
| Priority | Medium |
| Phase | M4 to M5 |
| Test type | Reporting |
| Standard section | Test Status Report |

Description (paste into the card)

Report progress to the stakeholders at the end of each execution day, using the numbers on this board and in the Test Log.

Done when

- Planned vs executed cards

- Defects open and closed, by severity

- Blockers and risks to the schedule

- Sent to the Test Manager, Test Lead and Product Owner each execution day

[DOC-06] Write the Test Completion Report

| Field | Value |
| --- | --- |
| Owner | Chate Mae N. Caluba |
| Priority | Critical |
| Phase | M7 |
| Test type | Reporting |
| Standard section | Test Completion Report |

Description (paste into the card)

Evaluate the cycle against the exit criteria in Master Test Plan section 3.3 and say whether the build is ready.

Done when

- Summary of results and coverage achieved

- Every exit criterion and performance budget marked Met or Not met

- Residual risks and workarounds listed

- Lessons learned for the next cycle

- Signed by the Test Manager and Product Owner

[LOG-01] Keep the Test Log and Defect Reports

| Field | Value |
| --- | --- |
| Owner | Jan Leigh Augustine A. Munoz |
| Priority | High |
| Phase | M3 to M7 |
| Test type | Reporting |
| Standard section | Test Log / Incident Report (Defect Report) |

Description (paste into the card)

Keep the chronological Test Log and make sure every failure becomes a DEF card with enough detail to reproduce it.

Done when

- One log row per execution: timestamp, case ID, card, build commit, owner, actual result, status, defect ID

- Every failure has a DEF card with steps to reproduce, severity, priority, environment and evidence

- Screenshots show no passwords, tokens or e-mail addresses

- Log and board agree at M7

[ENV-01] Prepare the test environment and test data

| Field | Value |
| --- | --- |
| Owner | Arella Biacea B. Mirasol |
| Priority | Critical |
| Phase | M3 |
| Test type | Environment |
| Standard section | Master Test Plan 5.1 Test Environment |

Description (paste into the card)

Get the test PCs and data ready so execution can start on the build commit.

Done when

- Windows 11 test PC with Python 3.14.6 venv, requirements installed, Npcap and administrator rights

- App starts on 127.0.0.1:5000 in local mode and in cloud mode

- Bundled datasets present; independent evaluation set built from the UNSW-NB15 training set with every row seen in training removed, row counts recorded

- Second PC for the two-PC pilot confirmed, or reported unavailable to the Test Lead

[ENV-02] Confirm CI and add coverage

| Field | Value |
| --- | --- |
| Owner | Afel Anthonielle V. Quirao |
| Priority | High |
| Phase | M3 |
| Test type | Environment |
| Standard section | Master Test Plan 5.2 Tools; 3.1 Entry criteria |

Description (paste into the card)

Make sure the automated checks run on every push and that unit coverage is measured for the entry criterion.

Done when

- GitHub Actions CI is green on the build commit (lint, type check, unit tests, browser polling tests)

- pytest-cov added; coverage of services/ reported

- Coverage at least 80%, or the gap logged as a defect

- Local Supabase stack (supabase start) runs for INT-01

[SMK-01] Smoke gate

| Field | Value |
| --- | --- |
| Owner | John Brian A. Tiopes |
| Priority | Critical |
| Phase | M3 |
| Test type | Smoke |
| Standard section | Master Test Plan 3.1 Entry criteria |

Description (paste into the card)

Check the critical paths before any deeper testing. Testing does not start unless every step passes.

Done when

- App installs and launches; sign-in works

- Active model loads (cloud mode: verified download)

- Known Normal row gives Normal; known Attack row gives Attack and an alert

- Short CSV replay produces alerts with no errors

- 100% pass recorded in the Test Log

[UNT-01] Unit tests, lint and type check

| Field | Value |
| --- | --- |
| Owner | Cel Hendrix N. San Miguel |
| Priority | High |
| Phase | M3 |
| Test type | Unit |
| Standard section | Master Test Plan 2.1 Unit Testing |

Description (paste into the card)

Run the offline automated suite and the static checks on the build commit and record the baseline.

Done when

- pytest offline suite passes

- Ruff and Pyright report 0 errors

- Node browser-polling tests pass

- Flaky tests re-run and logged as defects

- Logs saved under test-results/

[INT-01] Integration: pipeline, sync and model delivery

| Field | Value |
| --- | --- |
| Owner | Afel Anthonielle V. Quirao |
| Priority | High |
| Phase | M4 |
| Test type | Integration |
| Standard section | Master Test Plan 2.1 Integration Testing |

Description (paste into the card)

Verify the interfaces between components: preprocessing to model to alert, the local outbox to the cloud, and model delivery to the client.

Done when

- Preprocessing to Stacking to alert path verified; Stacking uses all five base models and the Logistic Regression final estimator

- Outbox: events queued while offline are synced once on reconnect, with no duplicates

- Model delivery: a corrupted or mismatched artifact is rejected by its SHA-256 check (on a local copy, not the shared deployment)

- Integration lane (pytest -m integration) passes against the local Supabase stack

[SYS-01] Detection quality on unseen data

| Field | Value |
| --- | --- |
| Owner | Victor Alexander A. Ong |
| Priority | Critical |
| Phase | M4 |
| Test type | System |
| Standard section | Master Test Plan 2.1 System Testing; 2.2 Functional |

Description (paste into the card)

Measure how well the deployed Stacking model detects attacks on data it was not trained on, and compare it with the single models.

Done when

- Accuracy, F1, attack recall, false-positive rate and ROC-AUC measured on the independent set and compared with section 3.3

- Stacking compared with each single model (F1, ROC-AUC, time per row)

- Recall per attack category; categories below 90% flagged

- Confusion matrix and metrics saved under test-results/

- Re-run with the same seed gives the same numbers

[SYS-02] Traffic sources and bad input

| Field | Value |
| --- | --- |
| Owner | John Brian A. Tiopes |
| Priority | High |
| Phase | M4 |
| Test type | System |
| Standard section | Master Test Plan 2.1 System Testing; 2.2 Functional |

Description (paste into the card)

Check all three traffic sources end to end and make sure bad input is rejected cleanly.

Done when

- CSV replay, PCAP replay and live Npcap capture each classify flows and save results

- AlgoGuard's own cloud traffic is excluded from live capture

- Malformed Manual Prediction and /predict input rejected with a plain message; nothing stored

- Bad files (empty, text, truncated PCAP) rejected without a crash

- 300-event persistence cap shown in the UI

[SYS-03] Node isolation and access control

| Field | Value |
| --- | --- |
| Owner | Cel Hendrix N. San Miguel |
| Priority | Critical |
| Phase | M4 |
| Test type | System |
| Standard section | Master Test Plan 2.1 System Testing; 2.2 Functional |

Description (paste into the card)

Prove that each node only sees its own data and that access changes take effect, using the two-PC pilot runbook.

Done when

- Two-PC pilot (docs/migration/05f-two-computer-runbook.md) run, or reported not executed with the reason

- Analyst A cannot read node B's records in the UI or the Data API

- Revoked membership stops prediction and capture; Restore re-enables them

- Disconnect and reconnect: pending events kept and synced once

[PRF-01] Performance and load

| Field | Value |
| --- | --- |
| Owner | Afel Anthonielle V. Quirao |
| Priority | Medium |
| Phase | M4 |
| Test type | Performance |
| Standard section | Master Test Plan 2.2 Performance & Load; 3.4 Budgets |

Description (paste into the card)

Measure AlgoGuard against the four performance budgets fixed in section 3.4 before testing.

Done when

- Live event-to-verdict lag p95 measured (budget 500 ms or less)

- Sustained events per second measured (budget 20 or more)

- Packet drop during live capture measured (budget 1% or less)

- 30-minute soak: CPU 80% or less, RAM 1 GiB or less, no steady growth

- Each missed budget logged as a Medium DEF card

[SEC-01] Security

| Field | Value |
| --- | --- |
| Owner | Arella Biacea B. Mirasol |
| Priority | High |
| Phase | M4 |
| Test type | Security |
| Standard section | Master Test Plan 2.2 Security Testing |

Description (paste into the card)

Check vulnerabilities, access controls, sign-in protection, safe model loading and credential hygiene.

Done when

- pip-audit and Bandit run; every finding fixed or justified

- CSRF: missing or forged tokens refused

- Sign-in throttle: 5 failed attempts pause the account (local mode)

- Analyst role cannot reach administrator pages

- Only verified models load

- No secrets in the repository, pages, API responses or logs; .env not committed

[USE-01] Usability and accessibility

| Field | Value |
| --- | --- |
| Owner | Brynt M. Timtiman |
| Priority | Medium |
| Phase | M4 |
| Test type | Usability |
| Standard section | Master Test Plan 2.2 Usability / UI Testing |

Description (paste into the card)

Check that every page is usable on a laptop and a phone-width screen and that messages are clear.

Done when

- Every page usable at 1366 px and 390 px with no page-level horizontal scroll

- Error messages are plain language

- Keyboard navigation and form labels checked on Login, Live Monitor and Manual Prediction

- Automated accessibility scan run; serious issues logged as DEF cards

[REG-01] Regression and fix verification

| Field | Value |
| --- | --- |
| Owner | Cel Hendrix N. San Miguel |
| Priority | High |
| Phase | M5 |
| Test type | Regression |
| Standard section | Master Test Plan 2.2 Regression Testing |

Description (paste into the card)

Confirm fixes work and nothing else broke before UAT.

Done when

- Every fixed DEF card re-tested and closed or reopened

- Full automated suite re-run on the release-candidate commit

- SMK-01 re-run on the final build

- Results added to the Test Log

[UAT-01] User acceptance testing and sign-off

| Field | Value |
| --- | --- |
| Owner | Pauleen Joy O. Gomez |
| Priority | Critical |
| Phase | M6 |
| Test type | UAT |
| Standard section | Master Test Plan 2.1 User Acceptance Testing |

Description (paste into the card)

The Product Owner checks AlgoGuard against real analyst and administrator tasks and decides whether to accept it.

Done when

- 3 to 5 scenarios written (for example: detect an attack in a replay, review and resolve an alert, approve a node member)

- Scenarios executed by the Product Owner

- Defects found are prioritised

- Accept or reject decision signed